TEST PLAN DOCUMENT

Tricentis Demo Web Shop

1. Document Information

| Field | Details |
| --- | --- |
| Project Name | Tricentis Demo Web Shop QA Testing |
| Application Name | Demo Web Shop |
| Document Name | Test Plan |
| Document ID | TP-DWS-001 |
| Version | 1.0 |
| Date | 02-09-2026 |
| Prepared By | QA Team |
| Reviewed By | QA Lead |
| Approved By | Project / Product Owner |
| Document Status | Draft |

2. Document Revision History

| Version | Date | Author | Description of Change | Reviewer | Approval |
| --- | --- | --- | --- | --- | --- |
| 1.0 | 02-09-2026 | QA Team | Initial test plan for Demo Web Shop | QA Lead | Pending |

3. Project Overview

3.1 Project Description

The Tricentis Demo Web Shop is a customer-facing e-commerce website used for shopping and QA practice. The application provides user registration/login, product browsing, shopping cart, wishlist, account/order areas and checkout-related functionality.

3.2 Business Objective

Validate that customers can securely access their accounts, discover products, manage shopping selections and complete supported shopping journeys reliably and with a usable experience.

3.3 Application Overview

The login page exposes registration, returning-customer login, Remember Me and Forgot Password. The site navigation includes Books, Computers, Electronics, Apparel & Shoes, Digital downloads, Jewelry and Gift Cards, along with search, cart, wishlist, orders, addresses and account functions. The live login page identifies the application as Demo Web Shop and shows nopCommerce as the platform.

3.4 Testing Objective

- Verify functional requirements and expected user journeys.

- Validate positive, negative, boundary and invalid-format scenarios.

- Verify authentication, authorization and session behavior.

- Validate cart, checkout, account and product-management journeys.

- Identify usability, compatibility, responsive and accessibility issues.

- Prevent critical regressions through repeatable smoke and regression suites.

4. Scope of Testing

4.1 In Scope

| Module | Features |
| --- | --- |
| Authentication | Login, Logout, Remember Me, Forgot Password |
| Registration | New customer registration and field validation |
| Product Catalog | Categories, product listing, product details, search |
| Shopping | Add to cart, update quantity, remove item, wishlist |
| Checkout | Cart review, address/shipping steps, payment/order placement where available |
| Account | My Account, Orders, Addresses, profile/account information |
| Navigation & UI | Header/footer links, menus, search, breadcrumbs, page navigation |
| Cross-platform | Chrome, Edge, Firefox, Safari and responsive/mobile layouts |
| Security | Input validation, session controls, basic authentication/security checks |

4.2 Out of Scope

| Feature | Reason |
| --- | --- |
| Production customer data | Demo application; use fictitious test data only |
| Real payment transactions | Payment validation should use approved/demo data; no real financial data |
| Production infrastructure/security penetration testing | Requires explicit authorization and a dedicated environment |
| Internal admin implementation/database internals | Not part of customer-facing functional scope unless access is provided |

5. Test Items

| Test Item | Description | Version |
| --- | --- | --- |
| Web Application | Customer-facing Demo Web Shop | Current live build |
| Authentication | Login, registration and password recovery | Current live build |
| Catalog | Categories, search and product pages | Current live build |
| Cart & Wishlist | Shopping selection management | Current live build |
| Account | Orders, addresses and account functions | Current live build |
| Checkout | Customer purchase workflow | Current live build |

6. Testing Types

- Functional Testing

- Smoke Testing

- Sanity Testing

- System Testing

- Integration Testing

- Regression Testing

- End-to-End Testing

- User Acceptance Testing

- Non-Functional Testing

- Performance / Load Testing (where authorized)

- Security Testing

- Compatibility Testing

- Usability Testing

- Accessibility Testing

- Reliability Testing

- Responsive Testing

- Other Testing

- UI Testing

- API Testing (if endpoints are available and authorized)

- Negative Testing

- Boundary Testing

- Exploratory Testing

- Cross-browser Testing

7. Test Approach / Test Strategy

7.1 Test Approach

Testing will follow a risk-based, requirements-driven approach. Authentication, registration, cart and checkout will receive high priority because failures can block major customer journeys. Positive and negative scenarios will be designed for each input field and workflow.

7.2 Manual Testing

- Exploratory and usability testing

- New/changed functionality

- Negative and boundary scenarios

- Requirements validation

- Ad-hoc verification

7.3 Automation Testing

- Smoke tests

- Regression suite

- Login/registration validations

- Search and catalog flows

- Cart and checkout end-to-end flows

- Data-driven negative scenarios

- Cross-browser execution

7.4 API Testing

API testing will be performed only for documented/authorized endpoints. Validate status codes, schemas, authentication, error handling and data consistency.

7.5 Database Testing

Database validation is conditional on authorized access. Validate persistence of registration, account, cart/order and address data without exposing sensitive information.

8. Test Environment

| Environment | Details |
| --- | --- |
| Environment | QA/Test – public Demo Web Shop |
| Application URL | https://demowebshop.tricentis.com/login |
| OS | Windows, macOS; mobile OS as available |
| Browser | Chrome, Edge, Firefox, Safari |
| Browser Versions | Latest supported versions at execution time |
| Mobile Devices | Representative iOS and Android devices |
| Database | Not directly exposed; validate through UI/API where authorized |
| API Environment | Documented/authorized endpoints only |
| Network | Standard internet connection; include slower-network checks where feasible |

9. Test Data Requirements

| Data Type | Description | Example |
| --- | --- | --- |
| Valid User | Registered fictitious account | qa.user01@example.test |
| Invalid User | Unregistered email | unknown.user@example.test |
| Valid Password | Approved test password | Demo@12345 |
| Invalid Password | Wrong password | Wrong@12345 |
| Boundary Email | Min/max supported length and valid syntax | a@b.test / long fictitious value |
| Invalid Email | Malformed email formats | qa.user@@example |
| Blank/Null | Empty fields | Blank email/password |
| Special Characters | Allowed/disallowed symbols | QA_'-+@example.test |
| Product Data | Available catalog items | Book / Computer / Gift Card |
| Address Data | Fictitious shipping/billing data | QA Test, Bengaluru, 560001 |
| Payment Data | Approved demo/test payment data only | No real card details |
| Security Data | Encoded/script-like strings for validation | <script>alert(1)</script> |

Use fictitious or approved test data only. Never use real passwords, payment cards or customer personal information.

10. Test Case Management

| Field | Details |
| --- | --- |
| Test Case Tool | Excel / Jira / TestRail / Azure DevOps (project dependent) |
| Test Case Format | Standard QA test-case template |
| Test Case Review | Required |
| Traceability | Required |
| Naming Convention | TC_<MODULE>_<NNN> |

Test Case Status: Not Run, Pass, Fail, Blocked, Not Applicable, Deferred.

11. Requirements Traceability

| Requirement ID | Requirement | Test Case ID | Test Result |
| --- | --- | --- | --- |
| REQ-001 | User Registration | TC_REG_* | Not Run |
| REQ-002 | User Login / Logout | TC_LOGIN_* | Not Run |
| REQ-003 | Forgot Password | TC_FP_* | Not Run |
| REQ-004 | Product Search / Catalog | TC_PROD_* | Not Run |
| REQ-005 | Shopping Cart / Wishlist | TC_CART_* | Not Run |
| REQ-006 | Checkout / Order Placement | TC_CHK_* | Not Run |
| REQ-007 | Account / Orders / Addresses | TC_ACC_* | Not Run |
| REQ-008 | UI / Navigation / Responsive behavior | TC_UI_* | Not Run |

12. Entry Criteria

- Scope and requirements are available/approved.

- Application is accessible.

- Test environment and browsers are available.

- Test data is prepared.

- Test cases are reviewed.

- Required access and tools are available.

- Known blockers are resolved or accepted.

13. Exit Criteria

- All planned test cases are executed or formally deferred.

- Critical/High defects are resolved or formally accepted.

- Regression testing is completed.

- No unresolved blocker prevents release assessment.

- Agreed coverage target is achieved.

- Results, defects and metrics are documented.

- QA summary and release recommendation are prepared.

14. Suspension Criteria

Application is unavailable.

Critical functionality is blocked.

Environment is unstable.

Required test data is unavailable.

A blocking build issue prevents meaningful execution.

15. Resumption Criteria

Blocking defect is resolved.

Stable build is deployed.

Environment is available and stable.

Required test data/access is restored.

Dependencies are resolved.

16. Defect Management

Defect Lifecycle: New → Assigned → Open → Fixed → Retest → Verified → Closed

| Severity | Description |
| --- | --- |
| Critical | Application/business-critical workflow unavailable or major data/security impact |
| High | Major customer functionality impacted |
| Medium | Partial functional impact with workaround |
| Low | Minor UI/content/usability issue |
| Priority | Description |
| P1 | Immediate fix required |
| P2 | High priority |
| P3 | Normal priority |
| P4 | Low priority |

17. Defect Report Template

| Field | Details |
| --- | --- |
| Defect ID | BUG-001 |
| Summary | [Defect title] |
| Module | [Module] |
| Environment | [Environment] |
| Severity | Critical/High/Medium/Low |
| Priority | P1/P2/P3/P4 |
| Preconditions | [Preconditions] |
| Steps to Reproduce | [Steps] |
| Test Data | [Data] |
| Expected Result | [Expected] |
| Actual Result | [Actual] |
| Attachments | Screenshot/Video/Logs |
| Browser/OS | [Details] |
| Reported By | [Name] |
| Assigned To | [Name] |
| Status | [Status] |

18. Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| Test Manager | Planning, monitoring, reporting, risk management |
| QA Lead | Strategy, review, coordination and sign-off recommendation |
| QA Engineer | Test design, execution and defect reporting |
| Automation Engineer | Framework, scripts, CI execution and maintenance |
| Developer | Defect analysis and fixing |
| Business Analyst | Requirement clarification |
| Product Owner | Business validation and acceptance |
| DevOps | Environment/deployment support |

19. Tools

| Purpose | Tool |
| --- | --- |
| Test Management | Jira / TestRail / Azure DevOps / Excel |
| Automation | Playwright / Selenium |
| API Testing | Postman / REST Assured |
| Performance | JMeter (if authorized) |
| Version Control | Git / GitHub |
| CI/CD | GitHub Actions / Jenkins / Azure DevOps |
| Defect Tracking | Jira / selected test-management tool |
| Reporting | Allure / HTML test reports |

20. Automation Strategy

Automation Scope

- Smoke and regression tests

- Authentication and registration

- Search/catalog

- Cart and checkout

- Data-driven validations

- Cross-browser critical paths

Automation Framework

| Component | Technology |
| --- | --- |
| Language | TypeScript / JavaScript |
| UI Automation | Playwright |
| API Automation | Playwright API / Postman / REST client |
| Framework | Playwright Test |
| Reporting | HTML / Allure where configured |
| CI/CD | GitHub Actions / Jenkins |
| Version Control | Git |

21. AI-Assisted Testing Strategy

- AI may support QA activities, but generated assets must be reviewed by a qualified tester before execution or release use.

- Requirement analysis

- Test scenario/case generation

- Test data generation

- Automation code assistance

- Risk-based test prioritization

- Defect/failure analysis

- Test reporting

| Activity | AI Tool |
| --- | --- |
| Test Case Generation | Generative AI / ChatGPT |
| Test Data Generation | Generative AI / ChatGPT |
| Automation Code Generation | Generative AI / ChatGPT |
| Agentic Testing | Not defined / project dependent |
| Observability | Not defined / project dependent |

22. Risk and Mitigation

| Risk ID | Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R-001 | Public demo environment instability | Medium | High | Retry with evidence; document outages; use controlled test windows |
| R-002 | Application behavior changes | Medium | High | Revalidate smoke suite and update cases |
| R-003 | Test data collisions | Medium | Medium | Use unique fictitious accounts/data |
| R-004 | Automation locator/UI changes | Medium | Medium | Use stable locators and maintain scripts |
| R-005 | External/third-party dependency failure | Medium | High | Isolate dependency failures and document limitations |
| R-006 | Unauthorized security testing | Low | High | Perform only approved non-destructive security checks |

23. Assumptions

The public Demo Web Shop remains available during execution.

Fictitious test accounts can be created.

Testers have permission to execute planned tests.

The scope covers customer-facing functionality.

Real payment/personal data will not be used.

24. Dependencies

| Dependency | Owner | Status |
| --- | --- | --- |
| Demo Web Shop availability | Application Owner | Monitor |
| Test Data | QA | Ready / Maintain |
| Browser availability | QA/IT | Planned |
| Documented APIs | Development | If available |
| Environment/network | IT/QA | Monitor |

25. Test Schedule

| Activity | Start Date | End Date | Owner | Status |
| --- | --- | --- | --- | --- |
| Requirement Analysis | 02-09-2026 | 02-09-2026 | QA | Planned |
| Test Planning | 02-09-2026 | 02-09-2026 | QA Lead | Planned |
| Test Case Design | 03-09-2026 | 04-09-2026 | QA | Planned |
| Test Data Preparation | 03-09-2026 | 04-09-2026 | QA | Planned |
| Environment Setup | 03-09-2026 | 03-09-2026 | QA/IT | Planned |
| Test Execution | 05-09-2026 | 09-09-2026 | QA | Planned |
| Regression Testing | 10-09-2026 | 10-09-2026 | QA | Planned |
| Test Closure | 11-09-2026 | 11-09-2026 | QA Lead | Planned |

26. Test Metrics

- Total / executed / passed / failed / blocked / not-run test cases

- Pass and fail percentages

- Requirement coverage

- Total and severity-wise defects

- Open/closed/reopened defects

- Defect leakage

- Automation coverage and pass rate

- Flaky test count

27. Test Execution Summary

| Metric | Count | Percentage |
| --- | --- | --- |
| Total Test Cases | [ ] | 100% |
| Executed | [ ] | [ ]% |
| Passed | [ ] | [ ]% |
| Failed | [ ] | [ ]% |
| Blocked | [ ] | [ ]% |
| Not Run | [ ] | [ ]% |

28. Test Deliverables

- Before Testing

- Test Plan

- Requirement Traceability Matrix

- Test Scenarios

- Test Cases

- Test Data

- Automation Plan

- During Testing

- Execution Results

- Defect Reports

- Status Reports

- Automation Reports

- Test Logs

- After Testing

- Regression Results

- Test Summary Report

- Defect Summary

- Requirement Coverage

- Metrics

- Sign-off

29. Communication and Reporting

| Report | Frequency | Audience | Owner |
| --- | --- | --- | --- |
| Daily Test Status | Daily | QA/Project Team | QA Lead |
| Defect Report | As required | QA/Development | QA |
| Test Execution Report | Daily/Weekly | Stakeholders | QA Lead |
| Test Summary Report | End of testing | Stakeholders | QA Lead |
| Risk Report | Weekly | Project Team | Test Manager |

30. Test Summary / Closure

- Overall execution status

- Requirement coverage

- Pass/fail statistics

- Open and critical defects

- Known limitations

- Production/release risks

- Automation coverage

- Overall quality assessment

- Release Recommendation:

- Ready for Release

- ☐ Ready with Known Issues

- ☐ Not Ready for Release

Comments: [Enter final QA assessment.]

31. Approval / Sign-Off

| Role | Name | Signature | Date | Status |
| --- | --- | --- | --- | --- |
| Test Manager | [Name] | [Signature] | [Date] | Pending |
| QA Lead | [Name] | [Signature] | [Date] | Pending |
| Project Manager | [Name] | [Signature] | [Date] | Pending |
| Product Owner | [Name] | [Signature] | [Date] | Pending |

32. Appendix

- Requirement documents

- RTM and test-case references

- Test environment details

- Test data references

- API documentation, if available

- Automation framework documentation

- Browser/device matrix

- Glossary

Reference: Demo Web Shop login page – https://demowebshop.tricentis.com/login

Tricentis Demo Web Shop – Test Plan | Version 1.0