TEST STRATEGY DOCUMENT

Tricentis Demo Web Shop

QA Testing Strategy

| Field | Details |
| --- | --- |
| Project Name | Tricentis Demo Web Shop QA Testing |
| Application Name | Demo Web Shop |
| Document Name | Test Strategy |
| Document ID | TS-DWS-001 |
| Version | 1.0 |
| Date | 02-09-2026 |
| Prepared By | QA Team |
| Reviewed By | QA Lead |
| Approved By | Project / Product Owner |
| Document Status | Draft |

This strategy establishes the high-level testing direction and quality principles that the Demo Web Shop Test Plan operationalizes.

Tricentis Demo Web Shop – Test Strategy | Version 1.0

1. Strategy Purpose

This Test Strategy defines the high-level testing direction for the Tricentis Demo Web Shop. It establishes the quality objectives, testing principles, test levels and types, risk-based prioritization, automation direction, environments, data controls, defect management, metrics, governance and release-quality decision principles to be followed by the QA team.

The strategy is intentionally broader and less execution-specific than the project Test Plan. The Test Plan translates this strategy into the specific scope, test cases, schedule, environment details, entry/exit conditions and execution activities for the current testing cycle.

2. Strategy Context and Relationship to the Test Plan

The Testomat.io reference distinguishes a Test Strategy as the high-level blueprint for testing—covering overall direction, objectives, testing types, tools, responsibilities, risk management and quality standards—while the Test Plan is the project-specific document that defines what will be tested, how, when and by whom. This strategy follows that distinction.

| Aspect | Test Strategy | Demo Web Shop Test Plan |
| --- | --- | --- |
| Purpose | Defines overall testing direction and quality principles. | Converts the strategy into executable project activities. |
| Focus | What and why of testing. | How, when and who for the current test cycle. |
| Detail | High-level and relatively stable. | Detailed and execution-oriented. |
| Scope | Quality approach across the application/testing lifecycle. | Specific modules, test items, cases, schedule and deliverables. |
| Change frequency | Reviewed on major strategy or process changes. | Updated as project requirements, risks and execution conditions change. |

3. Application and Quality Objectives

The Demo Web Shop is a customer-facing e-commerce website used for shopping and QA practice. The application includes customer authentication and registration, product browsing, search, shopping cart, wishlist, account/order areas and checkout-related functionality.

The strategy supports the following quality objectives:

Protect the reliability of critical customer journeys from authentication through shopping and checkout.

Verify that functional behavior meets defined requirements and expected user journeys.

Detect negative, boundary, validation and data-handling failures early.

Maintain confidence in regression-prone areas through repeatable smoke and regression coverage.

Identify usability, compatibility, responsive and accessibility issues that can affect customer experience.

Identify security-relevant weaknesses through authorized, non-destructive checks.

Produce objective evidence for defect triage, risk assessment and release-quality decisions.

4. Strategic Testing Scope

The strategy covers the customer-facing areas identified in the Test Plan:

| Area | Strategic Coverage |
| --- | --- |
| Authentication | Login, logout, Remember Me, Forgot Password, session and access behavior. |
| Registration | Registration flow and field validation. |
| Product Catalog | Categories, product listings, product details and search. |
| Shopping | Add to cart, quantity updates, remove item and wishlist behavior. |
| Checkout | Cart review, address/shipping steps and payment/order placement where available. |
| Account | My Account, orders, addresses and account/profile functions. |
| Navigation & UI | Header/footer links, menus, search, breadcrumbs and page navigation. |
| Cross-platform | Supported desktop browsers and responsive/mobile layouts. |
| Security | Input validation, session controls and basic authentication/security checks. |

Out-of-scope areas remain consistent with the Test Plan: production customer data, real payment transactions, production infrastructure/penetration testing without explicit authorization, and internal administrative/database implementation unless access is provided.

5. Testing Principles

- Risk-based prioritization: prioritize testing according to business impact, customer impact and likelihood of failure.

- Requirements-driven validation: trace test coverage to available requirements and expected user behavior.

- Customer-journey focus: validate complete flows in addition to isolated functions.

- Early and continuous validation: perform smoke and sanity checks before deeper execution and repeat regression checks after changes.

- Positive and negative coverage: validate expected behavior as well as invalid, empty, boundary and unexpected inputs.

- Evidence-based defect reporting: classify failures using reproducible evidence and distinguish application defects from automation, data, environment, network, configuration, requirement/test-case and unknown issues.

- Automation where repeatability provides value: automate stable, high-volume and regression-sensitive checks while retaining manual exploratory coverage.

- No real sensitive data: use fictitious test data and approved/demo payment information only.

- Controlled security testing: perform only authorized and non-destructive security checks within the available environment.

- Continuous improvement: use execution results, defect trends, flaky tests and coverage metrics to improve the test process.

6. Overall Testing Approach

Testing will follow a risk-based, requirements-driven approach. Authentication, registration, cart and checkout will receive high strategic priority because failures in these areas can block major customer journeys.

- Establish baseline confidence through smoke testing before broader execution.

- Use functional and system-level testing for core features and workflows.

- Use integration and end-to-end testing to validate interactions across modules.

- Use regression testing to protect previously validated behavior after changes or fixes.

- Use exploratory testing to identify issues not fully represented by scripted scenarios.

- Use cross-browser and responsive testing to identify platform-specific behavior.

- Use usability and accessibility checks to identify customer-experience barriers.

- Use API and database testing only where documented/authorized interfaces or access are available.

- Use automation for repeatable smoke, regression, data-driven and critical-path scenarios.

7. Test Levels and Test Types

| Category | Strategy |
| --- | --- |
| Smoke | Fast validation that the application and critical customer journeys are sufficiently stable for deeper testing. |
| Sanity | Focused verification after targeted changes or fixes. |
| System | Validate customer-facing functionality as an integrated web application. |
| Integration | Validate interactions among application components and external interfaces where accessible. |
| End-to-End | Validate major customer journeys from entry/authentication through shopping and checkout. |
| Regression | Repeat selected coverage after changes to detect unintended impact. |
| UAT | Support business/user validation where applicable. |
| Performance / Load | Perform only where authorized; focus on agreed performance objectives and safe test conditions. |
| Security | Perform basic, authorized, non-destructive security checks; no production penetration testing. |
| Compatibility | Validate supported browser and operating-system combinations. |
| Usability / Accessibility | Assess navigation, content presentation, interaction and accessibility-related behavior. |
| Responsive | Validate layouts and core interactions across available viewport/mobile configurations. |
| Negative / Boundary | Validate invalid, empty, null/blank, boundary, malformed and unexpected input conditions. |
| Exploratory | Use tester learning and risk-based investigation to discover issues outside scripted coverage. |
| UI / API / Database | Use according to availability and authorization of the relevant interface or environment. |

8. Test Design and Coverage Strategy

- Test design should emphasize risk, user value and defect-detection capability rather than simply maximizing test-case count.

- Equivalence partitioning for valid and invalid input classes.

- Boundary value analysis for limits, lengths, quantities and other constrained fields.

- Decision-table or rule-based coverage where outcomes depend on combinations of conditions.

- State-transition thinking for authentication, session, cart and order-related behavior.

- Use-case and end-to-end scenario design for primary customer journeys.

- Pairwise or representative browser/configuration coverage where full combinations are not practical.

- Data-driven testing for repeated validations across multiple input datasets.

- Exploratory charters focused on high-risk modules and recent changes.

- Coverage should be traceable through the RTM and test-case repository. The Test Plan provides the project-specific requirements and test-case mapping.

9. Automation Strategy

Automation will complement—not replace—manual testing. The preferred automation direction defined in the Test Plan is Playwright with TypeScript/JavaScript and Playwright Test, with API automation through Playwright API/Postman/REST client where applicable.

- Automate stable smoke tests for rapid build confidence.

- Automate repeatable regression scenarios for authentication, registration, search/catalog, cart and checkout.

- Use data-driven automation for negative and validation scenarios.

- Execute critical automated paths across supported browsers where practical.

- Integrate automated execution with CI/CD where configured.

- Generate HTML/Allure-style reports where configured.

- Use stable selectors and maintain scripts when UI changes occur.

- Track automation failures separately from confirmed application defects.

- Monitor flaky tests and prioritize stabilization before relying on them for release decisions.

10. Test Environment Strategy

| Dimension | Strategic Guideline |
| --- | --- |
| Primary environment | QA/Test – public Demo Web Shop. |
| Application URL | https://demowebshop.tricentis.com/login |
| Operating systems | Windows and macOS; mobile operating systems as available. |
| Browsers | Chrome, Edge, Firefox and Safari. |
| Browser versions | Latest supported versions at execution time. |
| Environment stability | Record outages, instability and dependency failures as execution risks rather than automatically as application defects. |
| Configuration control | Record browser, OS, build/version and relevant environment conditions for reproducibility. |

11. Test Data Strategy

- Use realistic but fictitious data for all functional scenarios.

- Cover valid, invalid, boundary, empty/null/blank, invalid-format, special-character, whitespace, negative and security-relevant inputs.

- Use unique accounts/data where state persistence or collision could affect execution.

- Use approved/demo payment data only; never use real payment credentials.

- Avoid real personally identifiable or sensitive information.

- Maintain reusable datasets for high-value end-to-end flows.

- Map datasets to test cases where traceability is required.

12. Security and Privacy Strategy

- Validate authentication, session behavior, input validation and basic authorization-related behavior within the customer-facing scope.

- Check for unsafe handling of invalid or unexpected input without performing destructive actions.

- Do not conduct penetration testing against production infrastructure without explicit authorization.

- Do not submit real personal, payment or other sensitive information.

- Document security observations with sufficient evidence for controlled triage.

- 13. Defect Management Strategy

- Defects will be managed through a standard lifecycle: New → Assigned → Open → Fixed → Retest → Verified → Closed.

| Severity | Strategic Interpretation |
| --- | --- |
| Critical | Business-critical workflow unavailable or major data/security impact. |
| High | Major customer functionality is impacted. |
| Medium | Partial functional impact with an available workaround. |
| Low | Minor UI, content or usability issue. |

Failures must be classified before being treated as application defects. The failure-analysis model distinguishes Application Defect, Automation Defect, Test Data Issue, Environment/Infrastructure Issue, Network/API Issue, Configuration Issue, Requirement/Test Case Issue, and Unknown/Insufficient Evidence.

Priority is assigned separately from severity and reflects urgency and release impact. Evidence should include clear reproduction steps, expected result, actual result, environment details and supporting screenshots/logs where available.

14. Roles and Responsibilities

| Role | Strategic Responsibility |
| --- | --- |
| Test Manager | Own overall test direction, planning governance, monitoring, reporting and risk management. |
| QA Lead | Own strategy alignment, review, coordination and release-quality recommendation. |
| QA Engineer | Design, execute, investigate and document tests and defects. |
| Automation Engineer | Own automation framework, scripts, CI execution and maintenance. |
| Developer | Analyze and fix confirmed defects; support technical investigation. |
| Business Analyst | Clarify requirements and expected business behavior. |
| Product Owner | Validate business expectations and support acceptance decisions. |
| DevOps | Support environment, deployment and CI/CD needs. |

15. Tools and Technology Direction

| Purpose | Strategic Tooling Direction |
| --- | --- |
| Test Management | Jira / TestRail / Azure DevOps / Excel, as selected for the project. |
| UI Automation | Playwright / Selenium; Playwright is the preferred direction in the current Test Plan. |
| API Testing | Postman / REST client / Playwright API where authorized. |
| Performance | JMeter if authorized and required. |
| Version Control | Git / GitHub. |
| CI/CD | GitHub Actions / Jenkins / Azure DevOps. |
| Defect Tracking | Jira or selected test-management tool. |
| Reporting | HTML / Allure where configured. |

16. AI-Assisted Testing Strategy

AI may support QA activities as an accelerator, but AI-generated assets must be reviewed by a qualified tester before execution or release use.

- Requirement analysis and coverage brainstorming.

- Test scenario and test-case generation.

- Synthetic test-data generation.

- Automation code assistance and refactoring suggestions.

- Risk-based test prioritization.

- Defect/failure classification and analysis support.

- Test execution and summary-report drafting.

AI output is not treated as authoritative evidence. Human review remains required for requirements interpretation, test validity, defect confirmation, security decisions and release recommendations.

17. Risk Management Strategy

| Risk | Strategic Response |
| --- | --- |
| Public demo environment instability | Use controlled execution windows, capture evidence and distinguish outages from application defects. |
| Application behavior changes | Revalidate smoke coverage and update impacted tests. |
| Test data collisions | Use unique fictitious accounts and controlled datasets. |
| Automation locator/UI changes | Use stable selectors and maintain scripts promptly. |
| External/third-party dependency failure | Isolate the dependency, document the limitation and avoid misclassification. |
| Unauthorized security testing | Restrict activity to approved, non-destructive checks. |

18. Entry, Exit, Suspension and Resumption Principles

18.1 Entry Principles

- Scope and requirements are available/approved.

- Application is accessible.

- Required environments, browsers, data and tools are available.

- Test cases are reviewed.

- Known blockers are resolved or formally accepted.

18.2 Exit Principles

- Planned coverage is executed or formally deferred.

- Critical/High defects are resolved or formally accepted.

- Regression testing is completed.

- No unresolved blocker prevents a meaningful release assessment.

- Agreed coverage targets are achieved.

- Results, defects and metrics are documented and a QA recommendation is prepared.

18.3 Suspension / Resumption

Testing may be suspended when the application is unavailable, critical functionality is blocked, the environment is unstable, required test data is unavailable or a blocking build issue prevents meaningful execution. Testing resumes when the blocking condition is resolved, a stable build/environment is available, required access/data is restored and dependencies are resolved.

19. Metrics and Quality Measurement

- Total, executed, passed, failed, blocked and not-run test cases.

- Pass and fail percentages.

- Requirement and functional coverage.

- Total and severity-wise defects.

- Open, closed and reopened defects.

- Defect leakage where measurable.

- Automation coverage and automation pass rate.

- Flaky test count and stabilization trend.

- Regression completion and critical-path coverage.

Metrics should support decision-making rather than be used as isolated targets. A high pass percentage does not by itself establish release readiness if critical coverage is missing or high-impact defects remain open.

20. Communication and Reporting Strategy

| Artifact / Communication | Frequency | Audience |
| --- | --- | --- |
| Daily Test Status | Daily during active execution | QA / Project Team |
| Defect Report | As required | QA / Development |
| Test Execution Report | Daily / Weekly as appropriate | Stakeholders |
| Risk Report | Weekly or on material change | Project Team |
| Test Summary Report | End of testing | Stakeholders |

Reporting should clearly separate execution status, confirmed defects, blocked tests, automation failures and environmental limitations so that stakeholders can make informed quality decisions.

21. Release Quality Decision Principles

- Release recommendations must consider severity and business impact, not only aggregate pass percentage.

- Critical or High defects affecting major customer journeys require resolution or explicit acceptance before release recommendation.

- Known limitations and environment constraints must be documented.

- Regression results must provide confidence that fixes and changes have not introduced unacceptable impact.

- Quality decisions must be evidence-based and traceable to test results, defect status, coverage and risk.

- Possible final recommendations remain: Ready for Release, Ready with Known Issues, or Not Ready for Release.

22. Governance and Review

- The strategy should remain stable across the current testing lifecycle and be reviewed when there are major changes to the application, quality objectives, testing process or technology.

- The project Test Plan should be updated more frequently as requirements, risks, schedules and execution conditions evolve.

- Strategy-to-plan alignment should be reviewed by the QA Lead/Test Manager.

- Major changes should be recorded in the document revision history.

23. Strategic Deliverables

- Test Strategy

- Test Plan

- Requirement Traceability Matrix

- Test Scenarios and Test Cases

- Test Data Repository

- Automation Plan / Automated Test Suite

- Defect Reports and Failure Analysis

- Test Execution Reports

- Regression Results

- Test Summary Report

- Metrics and Quality Assessment

- Release / Sign-off Recommendation

24. Assumptions and Dependencies

24.1 Assumptions

- The public Demo Web Shop remains available during planned execution windows.

- Fictitious test accounts can be created.

- Testers have permission to execute the planned tests.

- The strategy focuses on customer-facing functionality.

- Real payment and personal data will not be used.

24.2 Dependencies

| Dependency | Strategic Consideration |
| --- | --- |
| Demo Web Shop availability | Monitor availability and document outages. |
| Test data | QA prepares and maintains reusable fictitious data. |
| Browser availability | Ensure supported browsers are accessible for compatibility testing. |
| Documented APIs | API testing depends on availability and authorization. |
| Environment / network | Monitor stability and isolate infrastructure-related failures. |

25. References

1. Testomat.io – Test Strategy vs Test Plan: Key Differences & Examples for 2026. https://testomat.io/blog/test-strategy-vs-test-plan/

2. Demo Web Shop Test Plan, Version 1.0, TP-DWS-001, dated 02-09-2026. Internal project QA document.

3. Demo Web Shop login page. https://demowebshop.tricentis.com/login

26. Approval / Sign-Off

| Role | Name | Signature | Date | Status |
| --- | --- | --- | --- | --- |
| Test Manager | [Name] | [Signature] | [Date] | Pending |
| QA Lead | [Name] | [Signature] | [Date] | Pending |
| Project Manager | [Name] | [Signature] | [Date] | Pending |
| Product Owner | [Name] | [Signature] | [Date] | Pending |

Tricentis Demo Web Shop – Test Strategy | Version 1.0